LangNation Cloud Platform

Complete Project Study Guide — Milestones 1–12

| Author | SERAJ AHMAD SIDDIQUI |
| --- | --- |
| Course | AWS Cloud Computing with AI Bootcamp |
| Current scope | Milestones 1–12 + OP01 automated sandbox recovery |
| Region | us-east-1 |
| Project endpoint | https://cloud.namienterprises.in |

What I built • why each service is used • how everything connects • how I validated and troubleshot it

Updated final capstone study version

# Contents

1. Project in one page

2. Shared tools and control model

3. Milestone 1 — Foundation & Networking

4. Milestone 2 — Docker, ECR & ECS Fargate

5. Milestone 3 — ALB, Multi-AZ & Auto Scaling

6. Milestone 4 — Automated Deployment

7. Milestone 5 — Database & Storage

8. Milestone 6 — Edge, DNS, Security & Authentication

9. Milestone 7 — Serverless & Event-Driven Processing

10. Milestone 8 — RAG Knowledge Pipeline

11. Milestone 9 — Real Application, Database Restore & Lina RAG

12. Milestone 10 — Monitoring, Security & Governance

13. Milestone 11 — CI/CD Quality Gates & Release Hardening

14. Milestone 12 — Resilience, Cost Optimization & Final Validation

15. OP01 — Automated Morning Sandbox Recovery

16. Complete end-to-end flows

17. Troubleshooting by symptom

18. AWS service glossary

19. Presentation revision

20. Final capstone checklist

# 1. Project in One Page

LangNation Cloud Platform is a Terraform-managed, production-style AWS learning platform built milestone by milestone. The final version combines secure networking, private containers, a private relational database, event-driven processing, RAG, CI/CD, monitoring, governance, resilience testing and automated sandbox recovery.

### Final public application path

User ↓ Persistent Route 53 ↓ Amazon CloudFront + ACM + AWS WAF ↓ Application Load Balancer ↓ Target Group ↓ Private ECS Fargate tasks across 2 AZs ├─→ Private Amazon RDS for MariaDB └─→ Lina RAG runtime ├─→ Titan Text Embeddings V2 ├─→ Amazon S3 Vectors └─→ Claude Haiku 4.5

### Knowledge ingestion path

Private S3 document ↓ Object Created Amazon EventBridge ↓ Amazon SQS ↓ AWS Lambda ↓ S3 GetObject → chunking ↓ Titan Text Embeddings V2 ↓ Amazon S3 Vectors

### Deployment and recovery

Git push ↓ GitHub Actions quality gates ↓ OIDC → temporary AWS credentials ↓ ECR → ECS rolling deployment ↓ runtime validation Nightly sandbox cleanup ↓ manual neue-fische sandbox activation ↓ HCP Terraform rebuild ↓ 58-table sanitized MariaDB restore ↓ application redeploy ↓ CloudFront discovery → Route 53 sync ↓ public HTTPS /health

## What problem does the project solve?

Run LangNation without exposing ECS tasks or the database directly to the internet.

Keep application capacity distributed across two Availability Zones.

Automate secure deployments with GitHub OIDC instead of long-lived AWS keys.

Keep relational data, object storage and credentials private and encrypted.

Process uploaded knowledge asynchronously with retries and a Dead Letter Queue.

Create and query semantic embeddings for a grounded AI tutor.

Monitor application health and preserve management-plane audit history.

Block vulnerable releases before deployment.

Recover the disposable training environment after nightly cleanup.

Validate resilience through a real controlled ECS task failure and review actual AWS cost data.

Mental model: The AWS sandbox is disposable, but the platform definition is durable. Git, Terraform code, HCP Terraform state, CI/CD automation and persistent DNS let the environment be recreated instead of rebuilt manually.

# 2. Shared Tools and Control Model

| Tool / Service | What I use it for | Simple explanation |
| --- | --- | --- |
| VS Code | Edit application, Terraform and workflow files | My local engineering workspace. |
| Git + GitHub | Source control | Stores versioned project history and triggers automation. |
| Terraform | Infrastructure as Code | Describes AWS infrastructure declaratively. |
| HCP Terraform | Authoritative remote state, plan and apply | Persistent infrastructure source of truth for the disposable AWS sandbox. |
| GitHub Actions | CI/CD, quality gates and recovery | Runs repeatable validation, deployment and morning recovery. |
| AWS CLI | Validation and troubleshooting | Checks actual AWS state from the terminal. |
| Docker | Package the application and restore job | Creates portable application and database-restore images. |

## Who owns what?

| Owner | Owns | Why |
| --- | --- | --- |
| HCP Terraform | Infrastructure + Terraform state | Avoids local-state confusion; authoritative plan/apply/rebuild. |
| GitHub Actions | Application image + live ECS task-definition revision | Application releases move independently from infrastructure. |
| ECS Auto Scaling | Live desired task count | Scaling must react dynamically to CPU. |
| Morning recovery workflow | Database restore and recovery orchestration | Restores data/artifacts after infrastructure recreation. |
| Route 53 recovery step | Public DNS destination | CloudFront domain can change after sandbox rebuild. |

Key rule: Do not let Terraform, CI/CD and Auto Scaling fight over the same live runtime value. The ECS service lifecycle ignores live desired_count and task_definition changes.

### Safe Terraform workflow

Local workstation ↓ terraform init / fmt / validate ↓ Git / GitHub ↓ HCP Terraform ↓ Plan → Review → Apply ↓ AWS Important: local plan/apply/destroy is not the authoritative workflow for this project.

# 3. Milestone 1 — Foundation & Networking

## Goal

Build a secure two-AZ network foundation so later compute, database and security layers have the correct placement and traffic boundaries.

## Services used and why

| Service / technology | Why I used it | How it connects |
| --- | --- | --- |
| Amazon VPC | Private network boundary | Contains all six subnets. |
| Public subnets | Internet-facing layer | ALB and NAT Gateways live here. |
| Private app subnets | Private compute layer | ECS tasks run here with no public IP. |
| Private DB subnets | Database isolation | RDS has no default internet route. |
| Internet Gateway | Public internet path | Public route table sends 0.0.0.0/0 to IGW. |
| 2 NAT Gateways | Private outbound access | Each app subnet uses same-AZ NAT. |
| Route Tables | Traffic control | Separate public/app/DB routing. |
| Security Groups | Layered firewall | ALB → ECS → DB. |

### Core flow / configuration

VPC 10.0.0.0/16 us-east-1a: public 10.0.1.0/24 ¦ app 10.0.11.0/24 ¦ DB 10.0.21.0/24 us-east-1b: public 10.0.2.0/24 ¦ app 10.0.12.0/24 ¦ DB 10.0.22.0/24 Public RT → Internet Gateway App RT A → NAT Gateway A App RT B → NAT Gateway B DB RTs → local only

## Validation

Terraform init/fmt/validate succeeded.

HCP Terraform applied the networking module.

Two public, two app and two DB subnets created across two AZs.

Security path designed as ALB → ECS → DB.

## Errors / lessons

| Problem | Cause | Fix / lesson |
| --- | --- | --- |
| Unsupported block type | Missing brace/configuration structure | Correct syntax and rerun terraform validate. |
| Module not installed | New Terraform module added | Run terraform init again. |
| Local plan wanted to recreate resources | Local state was not authoritative | Use HCP Terraform for plan/apply/state. |
| Sandbox cleaned overnight | Environment is disposable | Treat rebuild as reproducibility validation. |

Remember M1: A subnet is not public or private because of its name. Routing and resource configuration determine its behavior.

# 4. Milestone 2 — Docker, ECR & ECS Fargate

## Goal

Containerize the application and run it as a private managed workload without operating EC2 servers.

## Services used and why

| Service / technology | Why I used it | How it connects |
| --- | --- | --- |
| Node.js / Express | Controlled application runtime | Provides / and /health on port 3000. |
| Docker | Portable application image | Built locally/CI and pushed to ECR. |
| Amazon ECR | Private image registry | Stores the application image. |
| Amazon ECS | Container orchestration | Service maintains running tasks. |
| AWS Fargate | Serverless container compute | Tasks run in private app subnets. |
| CloudWatch Logs | Central logs | Container output is streamed here. |
| IAM execution role | Task startup permissions | Pulls from ECR and writes logs. |

### Core flow / configuration

Source code ↓ Dockerfile ↓ Docker image ↓ Amazon ECR ↓ ECS Task Definition ↓ ECS Service ↓ Fargate task in private app subnet ↓ CloudWatch Logs

## Validation

Task CPU 256 and memory 512 MiB.

awsvpc networking with public IP disabled.

Application listens on port 3000.

ECS self-healing replaces stopped service tasks.

## Errors / lessons

| Problem | Cause | Fix / lesson |
| --- | --- | --- |
| Docker Linux engine would not start | WSL 2 was not ready | Install/configure WSL 2 and restart Docker Desktop. |
| ECR returned empty after sandbox rebuild | Terraform recreates repository, not image artifact | Rebuild and repush image; later automate recovery. |
| Task health initially Unknown | No ALB target health yet | Keep /health and add ALB health checks in M3. |

Remember M2: Infrastructure recovery and application artifact recovery are separate jobs.

# 5. Milestone 3 — ALB, Multi-AZ & Auto Scaling

## Goal

Add a health-aware public load-balancing layer, maintain two baseline tasks across two AZs and scale automatically.

## Services used and why

| Service / technology | Why I used it | How it connects |
| --- | --- | --- |
| Application Load Balancer | Distribute HTTP traffic | Forwards to target group. |
| Target Group | Healthy ECS targets | Target type ip, port 3000. |
| Health Check | Traffic safety | GET /health must return HTTP 200. |
| ECS Service | Baseline availability | Desired count 2. |
| Application Auto Scaling | Elastic capacity | Minimum 2, maximum 4, CPU target 50%. |

### Core flow / configuration

Internet ↓ ALB :80 ↓ Target Group :3000 ↓ Healthy ECS Fargate task ↓ Node.js application Baseline: 2 tasks across us-east-1a / us-east-1b Auto Scaling: min 2 ¦ max 4 ¦ target CPU 50%

## Validation

Two healthy tasks across two AZs.

Controlled scale test: CPU target temporarily reduced to 1%.

Generated load scaled ECS from 2 to 4 tasks.

Normal 50% CPU target restored.

## Errors / lessons

| Problem | Cause | Fix / lesson |
| --- | --- | --- |
| Terraform initialized in empty directory | Terminal at repo root | Use terraform/environments/dev. |
| New module missing from diff | Untracked folder | Use git status --short. |
| ignore_changes on wrong resource | desired_count belongs to ECS Service | Move lifecycle rule to ECS Service. |
| Network block accidentally removed | Refactor changed more than intended | Review staged diff and restore private networking. |

Remember M3: High availability needs separate failure domains plus health-aware routing, not just two copies of a resource.

# 6. Milestone 4 — Automated Deployment

## Goal

Replace manual Docker/ECR/ECS deployment with GitHub Actions using short-lived OIDC credentials and immutable Git-SHA images.

## Services used and why

| Service / technology | Why I used it | How it connects |
| --- | --- | --- |
| GitHub Actions | Deployment automation | Runs the release workflow. |
| GitHub OIDC | Federated identity | No permanent AWS keys in GitHub. |
| AWS STS | Temporary credentials | Allows restricted role assumption. |
| IAM deploy role | Least privilege | Only required ECR/ECS/PassRole operations. |
| ECR | Immutable image destination | Images tagged with Git commit SHA. |
| ECS | Rolling deployment target | New task-definition revision becomes live. |

### Core flow / configuration

Developer change ↓ git push main ↓ GitHub Actions ↓ OIDC → AWS STS → IAM deploy role ↓ Docker build ↓ Image tag = Git SHA ↓ Amazon ECR ↓ New ECS task-definition revision ↓ Rolling deployment ↓ wait services-stable ↓ verify exact image SHA + counts + public /health

## Validation

OIDC role assumption succeeds with immutable repository identity.

Git-SHA image traceability validated.

Deployment waits for ECS stability.

Final running image/count/health checks are independent of one deploy-action result.

## Errors / lessons

| Problem | Cause | Fix / lesson |
| --- | --- | --- |
| AssumeRoleWithWebIdentity denied | Trust policy did not match immutable GitHub subject | Use immutable owner/repository IDs, main branch and correct STS audience. |
| Terraform could revert GitHub deployment | Two systems controlled task_definition | Ignore task_definition in ECS Service lifecycle. |
| Deploy action false-failed | Transient rollout state | Validate actual final ECS state independently. |

Remember M4: CI/CD is identity + authorization + ownership + deployment + final-state validation, not only a YAML file.

# 7. Milestone 5 — Database & Storage

## Goal

Add a private relational database and private object storage with encryption, backups, versioning and managed credentials.

## Services used and why

| Service / technology | Why I used it | How it connects |
| --- | --- | --- |
| Amazon RDS for MariaDB | Relational application data | Private TCP 3306 from ECS. |
| RDS Multi-AZ | Database availability | Synchronous standby across AZs. |
| Secrets Manager | Managed RDS credentials | Password stays out of code. |
| Amazon S3 | Private object storage | Application files and later RAG knowledge. |
| S3 Versioning | Object recovery | Preserves older versions. |
| S3 Lifecycle | Cost/storage control | Cleans old versions/incomplete uploads. |

### Core flow / configuration

ECS task ├─→ DB Security Group → RDS MariaDB :3306 └─→ HTTPS → private S3 bucket RDS final state: MariaDB 11.8.9 ¦ db.t3.micro ¦ Multi-AZ 20 GiB gp3 (max 100 GiB) ¦ 7-day backups private ¦ encrypted ¦ Secrets Manager-managed password

## Validation

RDS private and not publicly accessible.

MariaDB 11.8.9 running in final platform.

Multi-AZ enabled with 7-day backups.

S3 Block Public Access, versioning, AES256 and HTTPS-only policy enabled.

## Errors / lessons

| Problem | Cause | Fix / lesson |
| --- | --- | --- |
| Engine/version discovery restricted earlier | Sandbox denied some discovery APIs | Use deployable configuration; final runtime later observed as MariaDB 11.8.9. |
| Module not installed | New data module added | Run terraform init. |

Remember M5: A database DNS endpoint does not make the database public. Subnets, routes, security groups and publicly_accessible determine exposure.

# 8. Milestone 6 — Edge, DNS, Security & Authentication

## Goal

Put a secure HTTPS edge in front of the ALB, preserve DNS outside the disposable sandbox, block direct ALB bypass and add user authentication.

## Services used and why

| Service / technology | Why I used it | How it connects |
| --- | --- | --- |
| Route 53 | Stable DNS | Persistent personal AWS account points cloud.namienterprises.in to CloudFront. |
| ACM | TLS certificate | CloudFront serves HTTPS. |
| CloudFront | Secure public front door | Viewer HTTPS; HTTP origin to ALB. |
| AWS WAF | Web request filtering | Managed rules + rate rule. |
| CloudFront prefix list | Origin protection | ALB port 80 accepts CloudFront origin-facing addresses only. |
| Amazon Cognito | Authentication | User Pool + public app client. |
| aws-jwt-verify | JWT validation | Protects /protected; /health stays public. |

### Core flow / configuration

User ↓ HTTPS Route 53 ↓ CloudFront ├─ ACM └─ WAF ↓ HTTP :80 origin ALB ↓ Target Group ↓ Private ECS Authentication: Cognito → access token → /protected → JWT verification

## Validation

Normal /health returns HTTP 200.

Controlled suspicious/XSS-style request returns HTTP 403.

Direct ALB access blocked/times out.

Valid Cognito access token returns 200; missing/invalid token returns 401.

## Errors / lessons

| Problem | Cause | Fix / lesson |
| --- | --- | --- |
| DNS propagation looked inconsistent | Nameserver/DNS changes take time | Wait for propagation instead of repeatedly changing config. |
| ACM ARN changed after cleanup | Certificate is disposable | Use Terraform dependencies/outputs, never hardcode disposable ARNs. |
| Direct ALB health check stopped working | Origin access hardened to CloudFront | Validate through the real CloudFront public path. |

Remember M6: Persistent DNS is the stable pointer; CloudFront/ALB/ECS are disposable runtime components.

# 9. Milestone 7 — Serverless & Event-Driven Processing

## Goal

Create a durable asynchronous document-event pipeline with retries, DLQ handling and observable Lambda processing.

## Services used and why

| Service / technology | Why I used it | How it connects |
| --- | --- | --- |
| Amazon S3 | Event source | Object Created events start processing. |
| Amazon EventBridge | Event filtering/routing | Routes intended S3 events. |
| Amazon SQS | Durable buffer | Decouples event producer from Lambda. |
| AWS Lambda | Document-event processor | Python 3.12, 256 MB, 30 s. |
| Dead Letter Queue | Failure preservation | Receives messages after max retries. |
| CloudWatch Logs | Observability | 7-day Lambda log retention. |

### Core flow / configuration

S3 Object Created ↓ EventBridge rule ↓ SQS main queue ↓ Lambda ↓ CloudWatch Logs failure → 180 s visibility timeout → retry maxReceiveCount = 3 → DLQ (14-day retention)

## Validation

Normal document event processed successfully.

Controlled fail/ prefix raises intentional error.

Same message retried approximately every 180 seconds.

After failed receives, message moved to DLQ.

Two DLQ messages were explained by the S3 fail/ folder marker plus test file.

## Errors / lessons

| Problem | Cause | Fix / lesson |
| --- | --- | --- |
| Provider upgraded unintentionally | terraform init -upgrade selected newer allowed version | Restore lock file; keep tested AWS provider 6.67.0. |
| Two DLQ messages instead of one | S3 console created a zero-byte fail/ marker | Understand S3 folders are object-key prefixes. |

Remember M7: Serverless does not remove failure design. Visibility timeout, retries and DLQ policy define how failures behave.

# 10. Milestone 8 — RAG Knowledge Pipeline

## Goal

Turn uploaded text documents into searchable semantic knowledge using Bedrock embeddings and S3 Vectors.

## Services used and why

| Service / technology | Why I used it | How it connects |
| --- | --- | --- |
| Titan Text Embeddings V2 | Embedding model | amazon.titan-embed-text-v2:0, 1024 dimensions. |
| Amazon S3 Vectors | Vector index | float32, cosine distance, AES256. |
| Lambda | Ingestion logic | Reads S3, chunks text, embeds and writes vectors. |
| S3 | Knowledge source | Supports .txt, .md, .csv and .json ingestion. |

### Core flow / configuration

S3 document ↓ EventBridge → SQS → Lambda ↓ S3 GetObject ↓ UTF-8 text ↓ 200-word chunks / 40-word overlap ↓ Titan embedding (1024 dims, normalized) ↓ S3 Vectors Question → Titan query embedding → cosine search → relevant source_text

## Validation

Embedding model ACTIVE and directly invokable.

Vectors written successfully with source metadata.

Semantic question returned the intended RAG source.

Relevant AWS/RAG document distance ≈ 0.397; unrelated cooking document ≈ 0.999, so relevant content ranked first.

## Errors / lessons

| Problem | Cause | Fix / lesson |
| --- | --- | --- |
| Vector index metadata needed change | Initial empty index did not include final source_text metadata configuration | Recreate empty index before dependent data accumulated. |
| Folder markers/unsupported files | Not useful knowledge text | Skip keys ending / and unsupported formats. |

Remember M8: RAG begins with reliable ingestion and retrieval. Prove document → chunks → embeddings → vectors → semantic ranking before adding answer generation.

# 11. Milestone 9 — Real Application, Database Restore & Lina RAG Runtime

## Goal

Run a sanitized copy of the real LangNation application, restore its MariaDB dataset automatically and expose Lina as a grounded RAG API.

## Services used and why

| Service / technology | Why I used it | How it connects |
| --- | --- | --- |
| Real LangNation Node.js app | Production-like runtime | Runs on private ECS Fargate. |
| RDS MariaDB | Application database | Final engine 11.8.9; TLS required. |
| Secrets Manager | DB credentials | Injected into ECS and restore task. |
| Dedicated restore image | Data recovery | One-off ECS Fargate task restores sanitized SQL. |
| Titan Embeddings | Question embedding | Builds query vector. |
| S3 Vectors | Knowledge retrieval | Returns relevant LangNation chunks. |
| Claude Haiku 4.5 | Grounded answer generation | Produces final Lina response. |

### Core flow / configuration

Morning recovery: Terraform rebuild ↓ DB restore image → ECR ↓ one-off Fargate restore task ↓ Secrets Manager → sanitized MariaDB seed ↓ validate 58 tables ↓ deploy real LangNation app Lina: question → Titan query embedding → S3 Vectors → retrieved chunks → Claude Haiku → grounded answer

## Validation

Sanitized database restored and expected 58 tables validated.

Application /api/health returns database=true.

MariaDB connection uses verified Amazon RDS TLS.

Lina POST /api/lina/ask returns grounded=true and source documents/german-a1-articles.txt.

Deployment reads current infrastructure dynamically from HCP Terraform outputs.

## Errors / lessons

| Problem | Cause | Fix / lesson |
| --- | --- | --- |
| Local plan wanted to recreate environment | Local state stale/incomplete | Use HCP Terraform as authoritative state. |
| Generated DB password contained special character | Restore option handling was unsafe | Escape credentials safely and validate connection before import. |
| database=false | RDS required secure transport | Add verified RDS TLS with aws-ssl-profiles; do not weaken RDS. |

Remember M9: A healthy process does not prove its dependencies are healthy. /api/health exposed the TLS database problem while /health was still green.

# 12. Milestone 10 — Monitoring, Security & Governance

## Goal

Add centralized operational visibility, actionable alarms and persistent AWS management-event auditing.

## Services used and why

| Service / technology | Why I used it | How it connects |
| --- | --- | --- |
| CloudWatch Dashboard | Operations overview | ECS, ALB, RDS, Lambda, SQS/DLQ, CloudFront. |
| 9 CloudWatch Alarms | Operational alerting | CPU, memory, unhealthy targets, 5XX, storage, Lambda errors, DLQ, CloudFront 5XX. |
| AWS CloudTrail | Management audit | Multi-Region, global service events, all management events. |
| Dedicated S3 audit bucket | Audit storage | AES256, versioning, public block, 30-day lifecycle. |

### Core flow / configuration

Runtime services ↓ metrics/logs CloudWatch dashboard + 9 alarms AWS management activity ↓ CloudTrail ↓ private versioned S3 audit bucket ↓ persistent audit evidence

## Validation

Operations dashboard created.

Nine custom alarms created.

Existing M7 DLQ messages triggered real ALARM state.

After purge, DLQ alarm returned ALARM → OK.

CloudTrail logging enabled and actual .json.gz audit log delivered to S3.

Log file validation enabled.

## Errors / lessons

| Problem | Cause | Fix / lesson |
| --- | --- | --- |
| DLQ alarm fired immediately | Two real controlled-test messages were still present | Confirm test artifacts, purge queue, observe recovery to OK. |
| Digest not immediately visible | Digest delivery is periodic | Verify LogFileValidationEnabled and normal log delivery separately. |

Remember M10: Monitoring is strongest when it proves detection and recovery. Governance needs durable audit evidence, not only console Event History.

# 13. Milestone 11 — CI/CD Quality Gates & Release Hardening

## Goal

Prevent unvalidated or vulnerable builds from reaching ECS by enforcing mandatory pre-deployment quality and security checks.

## Services used and why

| Service / technology | Why I used it | How it connects |
| --- | --- | --- |
| GitHub Actions reusable workflow | Quality gates | workflow_call, manual, PR and push support. |
| Node.js 24 | Application CI runtime | Supports current app checks including node:sqlite. |
| npm audit | Dependency security | Blocks configured high-severity dependency issues. |
| Terraform 1.16.2 | Infrastructure validation | fmt + backend-free init + validate. |
| Docker smoke test | Runtime proof | Builds and starts container, checks /health. |
| Trivy | Container vulnerability scanner | CRITICAL findings block release. |

### Core flow / configuration

Git push ↓ Application tests + dependency audit ↓ Terraform fmt / init -backend=false / validate ↓ Docker build + /health smoke test ↓ Trivy CRITICAL scan ↓ Quality Gate Passed ↓ ECR → ECS deployment ↓ runtime verification

## Validation

Final quality-gate workflow all green.

Trivy detected a real CRITICAL vulnerability before release.

Production Docker base upgraded from node:20-alpine to node:24-alpine.

Security threshold was not weakened.

Successful final Deploy run #12; exact Git-SHA release preserved.

## Errors / lessons

| Problem | Cause | Fix / lesson |
| --- | --- | --- |
| Node 20 app check failed | node:sqlite requirement | Use Node 24. |
| Terraform formatting gate failed | Formatting differences | Run terraform fmt -recursive terraform and commit corrections. |
| Trivy found CRITICAL tar vulnerability | Old base image bundled vulnerable package | Upgrade production base image instead of bypassing scan. |

Remember M11: A quality gate is valuable only when it is allowed to block a real release and the root cause is fixed.

# 14. Milestone 12 — Resilience, Cost Optimization & Final Validation

## Goal

Prove self-healing during a controlled task failure, review real AWS cost data and close the capstone with end-to-end validation.

## Services used and why

| Service / technology | Why I used it | How it connects |
| --- | --- | --- |
| ECS desired state | Self-healing | Maintains two desired tasks. |
| ALB | Availability during recovery | Continues routing to healthy task. |
| Two Availability Zones | Failure-domain distribution | Baseline one task per AZ. |
| AWS Cost Explorer | Real cost analysis | Reviews October service and usage breakdown. |

### Core flow / configuration

Baseline: desired 2 / running 2 / pending 0 tasks across us-east-1a + us-east-1b public /health = HTTP 200 Controlled stop: 2 / 1 / 1 public /health remains HTTP 200 ↓ ECS replacement ↓ ~44 seconds ↓ 2 / 2 / 0 Cost period: 2026-10-01 → 2026-10-23 Usage subtotal ≈ $23.78 Tax = $4.29 Total ≈ $28.07

## Validation

Controlled task termination performed.

Public endpoint stayed HTTP 200 during replacement.

ECS automatically restored 2/2/0 in about 44 seconds.

Cost Explorer service breakdown reviewed.

NAT Gateway hourly usage identified as a major fixed-cost driver.

Final high-availability architecture intentionally retained.

## Errors / lessons

| Problem | Cause | Fix / lesson |
| --- | --- | --- |
| Cheapest change would reduce redundancy | Single NAT / Single-AZ RDS / one task lower cost | Document dev-only options; preserve final resilience architecture. |
| EC2 - Other looked unexpectedly large | Billing label includes networking-related usage | Inspect usage type instead of assuming EC2 application servers. |

Remember M12: Resilience must be tested, not inferred from a diagram. Cost optimization must be balanced against availability and security requirements.

# 15. OP01 — Automated Morning Sandbox Recovery

Goal: Recover the disposable AWS training environment after manual sandbox activation without manually rebuilding infrastructure, data, application artifacts or DNS.

### Final recovery flow

Manual prerequisite: activate neue-fische sandbox ↓ 07:37 primary / 08:17 fallback / manual dispatch ↓ GitHub Actions Morning Sandbox Recovery ↓ HCP Terraform API → dedicated plan + auto-apply ↓ AWS infrastructure recreated ↓ Build DB restore image → ECR ↓ One-off ECS Fargate restore task ↓ Secrets Manager credentials ↓ Restore sanitized MariaDB → validate 58 tables ↓ Reusable application deployment ↓ Git-SHA image → ECR → ECS rolling deployment ↓ Read current CloudFront domain from HCP outputs ↓ GitHub OIDC → restricted personal-AWS Route 53 role ↓ UPSERT cloud.namienterprises.in → wait INSYNC ↓ https://cloud.namienterprises.in/health → HTTP 200

## Why two schedules?

07:37 Europe/Berlin is the primary recovery attempt.

08:17 is a fallback; it first checks the public endpoint and skips duplicate work if already healthy.

The neue-fische sandbox itself still has to be activated manually; GitHub Actions cannot start the educational session.

Normal HCP Terraform development keeps global auto-apply disabled. Automatic apply is isolated to the known recovery run.

Final OP01 recovery workflow

Remember OP01: Manual sandbox activation → automated infrastructure rebuild → database restore → application restore → DNS synchronization → public health validation.

# 16. Complete End-to-End Flows

### 16.1 User opens the public URL

1. Browser requests cloud.namienterprises.in. 2. Route 53 resolves the stable hostname to CloudFront. 3. CloudFront terminates HTTPS using ACM. 4. AWS WAF evaluates the request. 5. CloudFront forwards allowed traffic to the ALB over HTTP port 80. 6. ALB forwards to a healthy target-group IP on port 3000. 7. Private ECS Fargate task handles the request. 8. The real application can use private MariaDB, S3, Cognito and Lina RAG as required.

### 16.2 Lina answers a question

1. Student sends POST /api/lina/ask. 2. ECS app invokes Titan Text Embeddings V2 for the query. 3. Query vector searches the langnation-knowledge S3 Vectors index. 4. Relevant source_text chunks are returned. 5. Claude Haiku 4.5 receives the retrieved LangNation context. 6. The application returns a grounded answer plus source metadata.

### 16.3 A knowledge document is uploaded

1. S3 receives the supported text object. 2. EventBridge matches Object Created. 3. Event is sent to the SQS main queue. 4. Lambda receives the message. 5. Lambda reads the source object, chunks it and creates embeddings. 6. Vectors + metadata are stored in S3 Vectors. 7. Processing failure is retried; repeated failures move to the DLQ.

### 16.4 Application code is pushed

1. Relevant push to main triggers the quality/deploy chain. 2. Application, dependency, Terraform, container smoke and Trivy gates run. 3. Only after all gates pass does GitHub assume AWS credentials through OIDC. 4. Docker image is tagged with the Git SHA and pushed to ECR. 5. New ECS task-definition revision is registered. 6. ECS rolling deployment completes. 7. Workflow verifies image SHA, task counts and public health.

### 16.5 Sandbox was cleaned

1. Activate the training sandbox manually. 2. Recovery workflow triggers HCP Terraform rebuild. 3. Restore sanitized MariaDB data and validate 58 tables. 4. Rebuild/push/deploy the LangNation application. 5. Read recreated CloudFront domain. 6. Restricted cross-account OIDC role updates Route 53. 7. Wait for INSYNC and verify public HTTPS /health.

# 17. Troubleshooting by Symptom

| Symptom | Check first | Likely action |
| --- | --- | --- |
| Terraform says Module not installed | A new/changed module? | Run terraform init. |
| Terraform initialized in empty directory | Current path | Use terraform/environments/dev. |
| Local plan wants to recreate everything | Are you using local state? | Stop; use HCP Terraform as authoritative plan/apply/state. |
| HCP plan shows explicit-deny reads | Is training sandbox active? | Activate sandbox and rerun recovery. |
| Docker Linux containers fail | WSL 2 / Docker engine | Install/configure WSL 2 and restart Docker Desktop. |
| ECR exists but image is missing | Was sandbox recreated? | Run deployment/recovery to rebuild and push image. |
| ECS task keeps stopping | CloudWatch logs + stop reason | Fix application/config; ECS will replace task. |
| Target unhealthy | /health, port 3000, SG path | Fix app health, target group or ALB→ECS access. |
| Direct ALB URL times out | M6+ architecture? | Expected; use cloud.namienterprises.in through CloudFront. |
| Public endpoint returns 403 | WAF match? | Inspect WAF rule and request. |
| /protected returns 401 | Valid Cognito access token? | Use current token/client/pool. |
| Database health false | CloudWatch app logs | Check DB credentials, SG path and verified TLS. |
| DB restore fails authentication | Generated password parsing | Handle credentials as arbitrary strings; validate SQL connection before import. |
| DLQ alarm is ALARM | Queue backlog | Inspect messages; distinguish real failures from controlled tests. |
| Lina has no grounded source | Vector retrieval / knowledge ingestion | Verify source object, Lambda processing, vector index and query model. |
| Trivy blocks release | CRITICAL finding | Fix image/dependency; do not weaken the gate. |
| Route 53 still points to old target | Change INSYNC? resolver cache? | Verify CloudFront output, UPSERT and DNS propagation. |
| ECS count becomes 1 after task stop | Replacement pending? | Observe desired-state recovery; ALB should keep public health available. |

## My troubleshooting order

1. Read the exact error.

2. Identify the layer: local tool / Terraform / IAM / network / ECS / application / database / event pipeline / RAG / DNS / auth.

3. Check the simplest prerequisite first.

4. Use logs and actual AWS state, not guesses.

5. Change one thing.

6. Re-run validation.

7. Confirm the final end-to-end result.

# 18. AWS Service Glossary — Simple Meanings

| Term | Simple meaning |
| --- | --- |
| VPC | My isolated AWS network. |
| Subnet | A smaller network range inside the VPC. |
| Internet Gateway | Internet doorway used by public subnet routing. |
| NAT Gateway | Lets private workloads start outbound internet connections. |
| Route Table | Rules that decide where packets go. |
| Security Group | Stateful firewall around AWS resources. |
| ECR | Private Docker image registry. |
| ECS | AWS container orchestration service. |
| Fargate | Serverless compute for ECS containers. |
| Task Definition | Versioned blueprint for a container task. |
| ECS Service | Maintains the desired number of tasks. |
| ALB | Layer-7 load balancer that distributes application requests. |
| Target Group | Backend target set plus health checks. |
| Application Auto Scaling | Dynamically changes ECS desired task count. |
| RDS for MariaDB | Managed relational database used by LangNation. |
| Secrets Manager | Managed storage for database credentials. |
| S3 | Private object/file storage. |
| EventBridge | Event bus/rule service used to route S3 events. |
| SQS | Durable message queue that decouples producers and consumers. |
| DLQ | Queue that preserves repeatedly failing messages. |
| Lambda | Serverless function used for document processing. |
| Bedrock | Managed foundation-model service used for embeddings and answer generation. |
| Titan Text Embeddings V2 | Model that converts text into 1024-dimensional vectors. |
| S3 Vectors | Vector storage and similarity search for RAG knowledge. |
| Route 53 | AWS DNS service. |
| ACM | TLS certificate service. |
| CloudFront | Global edge/CDN front door. |
| WAF | Web Application Firewall. |
| Cognito | Managed user authentication and token service. |
| JWT | Signed token used to prove authenticated access. |
| CloudWatch | Logs, metrics, dashboards and alarms. |
| CloudTrail | Persistent audit trail of AWS management actions. |
| GitHub OIDC | Federated identity for temporary GitHub-to-AWS access. |
| STS | AWS service issuing temporary credentials. |
| Terraform | Infrastructure as Code tool. |
| HCP Terraform | Authoritative remote Terraform state, plan and apply platform. |
| Trivy | Container vulnerability scanner used as a release gate. |
| Cost Explorer | AWS cost and usage analysis service. |

# 19. Presentation Revision

## 60-second project explanation

Suggested answer: I built a secure, multi-AZ AWS platform for LangNation using Terraform and HCP Terraform. Users enter through persistent Route 53, CloudFront, ACM and AWS WAF. The real Node.js application runs as private ECS Fargate tasks behind an ALB and connects over verified TLS to a private Multi-AZ MariaDB database. GitHub Actions uses OIDC and mandatory quality gates to deploy Git-SHA container images. For AI, uploaded knowledge flows through S3, EventBridge, SQS and Lambda, Titan creates embeddings, S3 Vectors stores and retrieves semantic chunks, and Claude Haiku generates Lina's grounded answers. CloudWatch provides the operations dashboard and alarms, CloudTrail provides persistent audit logs, and the morning recovery workflow can rebuild infrastructure, restore the sanitized 58-table database, redeploy the app, resynchronize Route 53 and verify public health after the training sandbox is activated. Finally, I proved self-healing by stopping an ECS task: the public endpoint stayed healthy and ECS restored the service to two running tasks in about 44 seconds.

## One-line explanation per milestone

| Milestone | What I added | Main lesson |
| --- | --- | --- |
| M1 | VPC, six subnets, routing, NAT and security groups | Build secure network boundaries first. |
| M2 | Docker, ECR, ECS Fargate, CloudWatch Logs | Infrastructure and application artifacts are different. |
| M3 | ALB, health checks, two-AZ baseline, Auto Scaling | Availability needs distribution and health-aware routing. |
| M4 | GitHub Actions, OIDC, STS, immutable Git-SHA deployment | Automation needs secure identity and ownership. |
| M5 | Private Multi-AZ MariaDB, Secrets Manager, S3 | Keep data private, encrypted and recoverable. |
| M6 | Route 53, CloudFront, ACM, WAF, Cognito/JWT | Protect the public edge and keep DNS stable. |
| M7 | EventBridge, SQS, Lambda, retries and DLQ | Design asynchronous failure handling deliberately. |
| M8 | Titan embeddings, chunking, S3 Vectors | Prove semantic retrieval before answer generation. |
| M9 | Real app, 58-table DB restore, TLS, Lina RAG | Integrate real dependencies and ground AI with retrieved sources. |
| M10 | CloudWatch dashboard/alarms + CloudTrail governance | Prove both operational detection and persistent auditability. |
| M11 | Application/Terraform/container quality gates + Trivy | Block bad releases and fix root causes. |
| M12 | Controlled ECS failure + real cost analysis | Test resilience and balance cost against architecture requirements. |
| OP01 | Rebuild + DB restore + deploy + DNS sync + health | After manual sandbox activation, recovery is coordinated end to end. |

## Questions I should be able to answer

Why are ECS tasks and RDS private?

Why do we use two NAT Gateways?

Why does Fargate use target type ip?

Why does Terraform ignore live desired_count and task_definition?

Why use GitHub OIDC instead of permanent AWS keys?

Why use Git-SHA image tags?

Where does HTTPS terminate, and why is ALB origin traffic HTTP :80?

Why can the ALB no longer be called directly?

How does Cognito protect /protected?

How do SQS visibility timeout, retries and DLQ work together?

Why use the same embedding model for documents and queries?

What does cosine distance mean in the M8 ranking test?

Why was verified RDS TLS required?

How do we prove Lina is grounded?

What does each of the nine M10 alarms monitor?

Why did Trivy block M11 and why was Node 24 the correct fix?

What exactly happened during the M12 task-failure test?

Why did we keep two NAT Gateways and Multi-AZ RDS even after the cost review?

What happens after nightly sandbox cleanup?

# 20. Final Capstone Checklist

| Area | Status |
| --- | --- |
| M1–M12 technical milestones | Complete |
| OP01 recovery | Implemented and manually validated |
| Real LangNation application | Running on ECS Fargate |
| Sanitized DB restore | 58 tables validated |
| Verified MariaDB TLS | database=true |
| Lina grounded RAG | grounded=true + source returned |
| CloudWatch operations dashboard | Complete |
| Nine operational alarms | Complete |
| CloudTrail audit delivery | Complete |
| CI/CD quality gates | Complete |
| Controlled ECS self-healing test | PASS, ~44 seconds |
| Cost analysis | ~$23.78 usage before tax; ~$28.07 incl. shown tax |
| Documentation | M1–M12 + evidence + operations being finalized |
| Final master architecture | To be added to docs/architecture/master/final-platform-m01-m12.png |

Final principle: The project is not a collection of AWS services. It is one connected platform with clear traffic paths, ownership boundaries, failure handling, security controls, recovery automation and validation evidence.